Activities to be undertaken ahead of the assessment

| Task | Assigned to |  | Prior to week 1 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Post week 9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assessment preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Collate documents for each Outcome in scope | IG team IT team |  |  |  |  |  |  |  |  |  |  |  |  |
| Discuss and agree current position of each Outcome (Achieved, Partially Achieved, Not Achieved) | IG Manager IT Manager SIRO |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft Terms of Reference and document request list | Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Agree Terms of Reference with assessors | IG Manager IT Manager SIRO |  |  |  |  |  |  |  |  |  |  |  |  |
| Communicate assessment timelines with departments | IG Manager IT Manager |  |  |  |  |  |  |  |  |  |  |  |  |

Activities to be undertaken during the assessment

| Task | Assigned to |  | Prior to week 1 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Post week 9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kick off call | IG Manager IT Manager Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Arrange fieldwork meetings | IG Manager IT Manager Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Send documents to assessor | IG Manager IT Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out evidence review | Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Take part in fieldwork meetings and collate additional documents | IG Manager IT Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| Close out call | IG Manager IT Manager Assessors |  |  |  |  |  |  |  |  |  |  |  |  |

Activities to be undertaken on conclusion of the assessment

| Task | Assigned to |  | Prior to week 1 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Post week 9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Post assessment actions |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft report with findings, risks and recommended actions | Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Read and discuss draft report | IG/IT Manager SIRO DPO Caldicott Guardian |  |  |  |  |  |  |  |  |  |  |  |  |
| Agree action owners and timelines | IG/IT Manager SIRO DPO Caldicott Guardian Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Provide management responses | IG/IT Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft final report | Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Read and agree final report | IG/IT Manager SIRO DPO Caldicott Guardian |  |  |  |  |  |  |  |  |  |  |  |  |
| Create action plan for remediation of findings | IG/IT Manager SIRO DPO |  |  |  |  |  |  |  |  |  |  |  |  |
| Add assessors to the toolkit | IG Manager |  |  |  |  |  |  |  |  |  |  |  |  |
| Submit final report to the Toolkit | Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Submit final report to NHSE | SIRO |  |  |  |  |  |  |  |  |  |  |  |  |
| Present final report to audit committee | SIRO Assessors |  |  |  |  |  |  |  |  |  |  |  |  |
| Ongoing reporting of progress to audit committee | SIRO |  |  |  |  |  |  |  |  |  |  |  |  |