Go live checklist

Go live is one of the stages of migration from one clinical system to another. A full explanation of all the stages can be found in the Clinical System Migration Guide.

## Using this checklist

This checklist is designed to be used alongside the online guide. You can edit and share this checklist electronically or by printing it.

The checklist is fully editable. If you want to make more space in a row, place your cursor in the row and press Enter.

If you want to edit the tables, you can right click on the table and choose Insert or Delete to add or remove columns or rows.

After downloading this checklist, it is good practice to check periodically for updates to the guide and checklist.

This checklist was last updated on 30/06/2025.

Go live

Go live happens straight after the cutover and marks the start of your new system being used.

Depending on your new supplier, it is divided into 2 phases: technical go live and business go live.

The old system will be in read only mode for a limited time. Make sure to check with your previous supplier that access is not cut off early. Third-party solutions will also come back online during this phase.

## Who is involved

The people, teams or organisations who might be required in this stage of the migration are:

- practice staff

- project manager

- lead GP

- IT delivery partner (such as commissioning support unit)

- new clinical system supplier

- integrated care boards (ICBs)

- trainers

| Practice staff involved in Go live |  |  |  |
| --- | --- | --- | --- |
| Name | Role | Go live responsibilities | Skills or knowledge relevant to Go live |

## Go live tasks

- sign off go live data

- notify third parties and switch on linked services

- recheck data

- training on the new system

- configure devices

- hardware replacement

- activate smart cards

- transfer booked appointments

Sign off go live data

For a list of these activities, see the Data checking page in the clinical system migration guide.

Complete all data checking activities. Verify that the data has been transferred successfully ☐

Notes:

If the data checking is successful, sign off the live data ☐

Notes:

Confirm the successful data check with the supplier ☐

Notes:

| Notify third parties and switch on linked services |  |  |
| --- | --- | --- |
| When the new system is running, contact third party suppliers and community services. Ask them to reactivate their services. |  |  |
| Supplier or service name | Contact details | Reactivation date |

Recheck data

Please note: It is not advisable to list any patient details in this checklist. Any personal information recorded here may violate GDPR requirements.

Recheck all the data from the initial data production ☐

Notes:

Check a random selection of patients ☐

Notes:

Verify important reports ☐

Notes:

Training on the new system

Make sure all staff get training on the new system for go live ☐

Notes:

Configure devices

On go live day, configure practice devices. Examples include scanners, check in board and call waiting boards ☐

Notes:

Hardware replacement

Replace incompatible equipment identified by the technical survey ☐

Notes:

Test all equipment ☐

Notes:

Activate smartcards

Activate smart cards on the new system ☐

Notes:

Transfer booked appointments

Transfer appointments that were booked in advance ☐

Notes: