Pre migration checklist

Pre migration is one of the stages of migration from one clinical system to another. A full explanation of all the stages can be found in the Clinical System Migration Guide.

## Using this checklist

This checklist is designed to be used alongside the online guide. You can edit and share this checklist electronically or by printing it.

The checklist is fully editable. If you want to make more space in a row, place your cursor in the row and press Enter.

If you want to edit the tables, you can right click on the table and choose Insert or Delete to add or remove columns or rows.

After downloading this checklist, it is good practice to check periodically for updates to the guide and checklist.

This checklist was last updated on 30/06/2025.

## Pre migration

Pre migration tasks help you to prepare, plan and organise.

In this stage, the 2 main task categories are communication and data preparation. Other pre migration tasks are the technical survey and training.

You must make sure you understand what activities to do before the migration. You also need to consider how to plan tasks around your practice’s needs.

## Who is involved

The people, teams or organisations who might be required in this stage of the migration are:

- project manager

- practice manager

- practice staff

- integrated care board (ICB)

- IT delivery partner (such as commissioning support unit)

- NHS England Information Governance team

- IT lead

- current clinical system supplier

- new clinical system supplier

- third-party system suppliers

| Practice staff involved in Pre migration |  |  |  |
| --- | --- | --- | --- |
| Name | Role | Pre migration responsibilities | Skills or knowledge relevant to Pre migration |

## Communication tasks

The communication tasks that should be covered are:

- contact third parties and linked services

- tell your patients about the changes

| Contact third parties and linked services |  |  |
| --- | --- | --- |
| Find out when each of them will need to disconnect from the old system. |  |  |
| Organisation or service |  |  |
| SMS text messaging service providers |  |  |
| Organisation name | Contact details | Disconnection date |
| NHS app and other patient apps |  |  |
| Organisation name | Contact details | Disconnection date |

| Patient online services |  |  |
| --- | --- | --- |
| Organisation name | Contact details | Disconnection date |
| Pathology labs and other providers like 111, Out of Hours or screening services |  |  |
| Organisation name | Contact details | Disconnection date |
| Pharmacies and prescription services |  |  |
| Organisation name | Contact details | Disconnection date |

| Primary Care Support England (PCSE) |  |  |
| --- | --- | --- |
| Service name | Contact details | Disconnection date |
| Third party solutions (like DocMan or Apollo Scan) |  |  |
| Organisation name | Contact details | Disconnection date |

Tell your patients about the changes

Tell your patients about upcoming changes ☐

Notes:

## Data preparation tasks

The data preparation tasks that should be covered are:

- clean up the current clinical system data

- request data extract from your current clinical system supplier

- request data extracts from third parties

- prepare for data checking

Clean up the current clinical system data

Please note: It is not advisable to record details about the system data in this checklist. Any personal information recorded here may violate GDPR requirements.

Reconciliation of patient database against PCSE database ☐

Notes:

Map practice codes to Read or SNOMED codes ☐

Notes:

Map unmapped drug or medication codes to the Dictionary of Medicines and Devices (dm+d) ☐

Notes:

Identify templates that should be copied to the new system ☐

Notes:

Identify patient records without NHS numbers and update the NHS number ☐

Notes:

Clean up any generic patient names, like "Baby" to avoid duplication ☐

Notes:

Run updates or patches to the current system before data migration ☐

Notes:

Request data extract from your current clinical system supplier

Request data extract from your current system supplier ☐

Notes:

| Request data extract from third parties |  |  |  |
| --- | --- | --- | --- |
| Request data extract at the same time as ordering the new system |  |  |  |
| Organisation name | Data extract requested | Can they meet the date you have set? | Do you need to log out of the system before extract is taken? |
| Plan time for third parties to do any reconfiguration that is needed after migration ☐ |  |  |  |
| Notes: |  |  |  |

Prepare a sample list of patients and reports for data checking

Please note: It is not advisable to list any patient records in this checklist. Any personal information recorded here may violate GDPR requirements.

Gather a list of approximately 20 patient records ☐

Notes:

Check the selected patient records are correct in the new system ☐

Notes:

Gather a list of reports (such as QoF and target reports) ☐

Notes:

Check the selected reports are correct in the new system ☐

Notes: