## Slide 1
Unified Extracts Initial Implementation

## Slide 2: Unified Extracts Implementation Plan
Stage 1 – Parrallel Running (Baseline)
Stage 2 – Parrallel Running (Delta)
Stage 3 – Full live

## Slide 3: Stage 1 – Parallel Running (Baseline)
Triggered by request from consumer of data
Baseline files will be created for an agreed month
APC, OP and ECDS Covered
User loads data and confirms that they are confident to proceed

## Slide 4: Stage 2 – Parallel Processing (Delta)
At the request of the client team
SUS generates one delta file to bring stage 1 baseline up to date
Client team confirm processing of delta files
Client request full switch on of delta updates
SUS begins daily transmission of daily delta updates to Parallel baseline

## Slide 5: Stage 3 – Full Live Running
Client and SUS team agree activity dates to be included in daily delta feeds
Client and SUS agree schedule for generating baseline files (this may take multiple days)
Client and SUS agree day to begin sending daily updates

## Slide 6: Documentation to be circulated
Mapping information provided for CSV to JSON mapping
  JSON schema
  JSON field definitions

## Slide 7: Format for Deltas
Separate files for APC, OP, Emergency Care
Comprise of Deletes and Inserts
Update to an existing record is a delete to existing record, followed by an insert

## Slide 8: Processing Flowchart Client Side
Read JSON Line
Delete
GUID Found?
Log
Next
Delete
Next
Insert
GUID Found?
Log
Next
Insert
Next
Yes
Yes
Yes
Error
Yes

## Slide 9: Processing the Unified Extracts
Two Step Process:
Process deletes
Process inserts

## Slide 10: Ingesting JSONL
Create or purge holding table (OPJSONDocuments in the example below)
Insert separate lines from JSONL file into table using SUS generated record id, as the unique key
Parse each row in the holding table using the OPENJSON SQL command
A fully functioning set of SQL statements will be available for the beta to act as a guide for ingesting outpatient jsonl documents and handling outpatient deltas

## Slide 11: Processing Flowchart SUS Side
Read MESH Receive Date
All interchanges after receive date processed?
Set next schedule
Set MESH Receive Date = Today
Stop
Process Interchange
Write JSON
Yes

## Slide 12: Support
  “How to” guides for SQL ingestion
  SQL server prototype
  Weekly conference call (if required)
  Onsite visits (if required)

## Slide 13: Two Approaches to Initialialise Live
When we come to start sending delta extracts there are two basic approaches
In situ updates
New baseline

## Slide 14: In situ updates
Takes advantage of the fact that you already have data downloaded
We would send deltas for all data (activity back to April 2016)
Using the SUS Generated Record Id you would update the data you already have in place
This would not require generation of any large files to start with
You would receive all new records received by SUS regardless of activity period

## Slide 15: New baselines
This would involve SUS resending all data for activity years that you require.
This would involve sending large amounts of data
We would have to agree a schedule for generating the baselines
Would have to be split into manageable chunks
Once in place we would send deltas for the baselined activity dates

## Slide 16: Reconciliation and Post-reconciliation
It is difficult to manage reconciliation and post reconciliation snapshots in delta
One option is to download the frozen Rec and Post Rec positions separately as now from the SUS Portal
The other option is to take a snapshot locally based on the received timestamp on the record

## Slide 17: Questions